# Authentication, Clerk & Email — Handoff Document

Project: avtive (Next.js App Router)

Purpose: Single reference for what is implemented, what is not, and how pieces fit together. Share this with teammates.

## 1. Executive summary

| Area | Status |
| --- | --- |
| NextAuth (email + password) | Implemented — primary UI on `/login` |
| Clerk (hosted identity) | Partially wired (middleware, provider, DB bridge) — no Clerk widget or hosted redirect on `/login` currently |
| Transactional emails (Resend) | Implemented in API routes — requires env vars |
| Org owner welcome (super admin) | Implemented — email after org creation |
| Team member invite + owner notice | Implemented — email after Step 2 save in dashboard modal |
| Invite acceptance page | Implemented — `/invite/org-member?t=…` |
| Optional email OTP (org accounts, password login) | Implemented — gated by env |
| Clerk Organizations & Clerk-native invites | Not implemented |
| Auto-provision DB user for Clerk-only signup | Not implemented (email must match existing `auth_users` row for bridge) |

## 2. Two parallel concepts (do not confuse)

### A. **Authentication** — who is signed in?

NextAuth (credentials): User submits email + password on /login. Session stored as JWT cookie. Internal user id = auth_users.user_id / profiles.id.

Clerk: Separate session (Clerk cookies). Clerk user id looks like user_…. The app maps Clerk → internal id when Clerk primary email matches `auth_users.email` and clerk_user_id is stored (see §4).

These can coexist: middleware considers either NextAuth JWT or Clerk user id for “is someone logged in?” for redirects.

### B. **Transactional email** — invites, welcome, OTP codes

Powered by Resend (src/lib/notifications/email.ts), not by Clerk.

Independent of Clerk: if Resend keys are missing, emails fail silently (logged); Clerk can still work.

## 3. What runs in production code today

### 3.1 Root layout

`ClerkProvider` wraps the app (src/app/layout.tsx).

`AuthSessionProvider` (NextAuth SessionProvider) is still present for client hooks like useSession.

### 3.2 Middleware

File: `src/middleware.ts` (not proxy.ts).

Uses `clerkMiddleware` from Clerk and NextAuth JWT (getToken) for:

Rate limiting on /api/*

Redirect unauthenticated users away from /dashboard and /admin

Clerk session counts as “authenticated” for those redirects even without NextAuth cookie

Note: Next.js 16 may log a deprecation warning preferring proxy.ts; build still succeeds with middleware.ts.

### 3.3 Login page (`/login`)

Only custom email + password form + optional 6-digit OTP step (see §6).

Clerk `<SignIn />` widget was removed intentionally (product decision).

Therefore users cannot start Clerk sign-in from /login unless you add either:

Embedded <SignIn />, or

A link/button to Clerk hosted sign-in URL (Dashboard → Clerk → configure paths / URLs).

### 3.4 Server session resolution

`getServerAuthSession()` (src/auth.ts): tries NextAuth session first; if absent, tries Clerk → internal profile via resolveLinkedInternalUserIdFromClerk + getAuthSessionPayloadByUserId.

`getServerUserIdFromCookies()` (src/lib/auth-server.ts): uses merged session above → returns internal user_id.

### 3.5 Database (Clerk bridge)

`auth_users.clerk_user_id` (+ partial unique index); `password_hash` can be null for future Clerk-only rows.

`linkAuthUserToClerkUser`, `getInternalUserIdByClerkUserId` in src/lib/auth-db.ts.

`src/lib/clerk-user-bridge.ts` resolves Clerk session → internal id using email match + linking.

## 4. Clerk without widget — is it possible?

Yes. Clerk does not require an embedded widget:

Hosted sign-in: Redirect users to Clerk’s hosted URL; after sign-in, redirect back to your app (NEXT_PUBLIC_CLERK_SIGN_IN_URL / dashboard paths — set in Clerk project).

Small `SignInButton`: Opens Clerk flow without full embedded card.

Today: Neither hosted redirect nor widget is on /login, so Clerk-based login UX is incomplete unless users arrive via another entry point or existing Clerk session.

## 5. Email / Resend features

### 5.1 Environment variables

| Variable | Role |
| --- | --- |
| `RESEND_API_KEY` | Required for any send via `sendTransactionalEmail` |
| `EMAIL_FROM` | Sender; must be allowed by Resend (verified domain or Resend-approved test sender). Code defaults to `no-reply@avtive.app` if unset — that default fails until domain is verified in Resend. |
| `NEXT_PUBLIC_APP_URL` | Base URL for links inside emails (invites). Fallback: `http://localhost:3000` or `VERCEL_URL`. |

Important: Commented or empty RESEND_API_KEY → no emails.

### 5.2 Super admin creates organization

Route: POST /api/admin/organizations

After success: sendOrganizationCreatedWelcomeEmail → owner receives org name + temporary password + login URL.

### 5.3 Team member invite

Route: POST /api/organization-members

Emails:

Invitee: invite link → `/invite/org-member?t=<token>`

Owner: “team member added” notice

DB: organization_members.invite_token_hash, invite_token_expires_at

### 5.4 Dashboard UX caveat — when is email sent?

Invite API is called only when the owner completes Step 2 of the modal (“permissions” step) and submits — not on Step 1 “Next: Set Permissions” alone.

Flow:

Step 1: email + role → Next → only switches UI to Step 2.

Step 2: select permissions → submit (Update Permissions / Saving…) → `POST /api/organization-members` → emails triggered.

### 5.5 Accept invite

Page: /invite/org-member (client; uses useSession).

API: POST /api/organization-members/accept-invite with { token }; user must be logged in with same email as invitation.

### 5.6 Grant sync

`syncOrgMemberAccessGrantsFromTemplate` (src/lib/organization/sync-org-member-access-grants.ts) runs when:

Member already had user id when added

Lazy email→user link in GET /api/organization-members/me

Successful accept-invite

## 6. Optional: email OTP on password login (organization users)

Enabled when: RESEND_API_KEY is set and ORG_LOGIN_EMAIL_OTP is not "false".

Who: Users who are org owners (organizations.owner_user_id) or active organization_members rows.

Flow: /api/auth/request-login-otp → email code → signIn("credentials", { …, otp }).

Disable for testing: ORG_LOGIN_EMAIL_OTP=false in .env.local.

Clerk login path does not use this OTP — it’s tied to NextAuth credentials.

## 7. What is **not** implemented

Clerk Organizations (multi-tenant Clerk orgs, Clerk org roles).

Clerk invitation API replacing custom Resend invites.

Clerk webhooks (user.created, invitation accepted) syncing Postgres automatically.

Embedded Clerk widget or hosted redirect on /login (must be added if Clerk-only UX is required).

Automatic creation of full profiles + auth_users rows for brand-new users who exist only in Clerk with no prior DB row (invite/email bridge expects matching email in auth_users for full internal consistency unless signup/admin creates them).

## 8. Files reference (quick map)

| Topic | Location |
| --- | --- |
| NextAuth options + Clerk merge session | `src/auth.ts` |
| Clerk ↔ DB bridge | `src/lib/clerk-user-bridge.ts`, `src/lib/auth-db.ts` |
| Middleware + Clerk + JWT | `src/middleware.ts` |
| Login UI | `src/app/login/page.tsx` |
| Resend core | `src/lib/notifications/email.ts` |
| Org / team email copy | `src/lib/notifications/org-emails.ts` |
| App URL for links | `src/lib/app-url.ts` |
| Login OTP | `src/lib/auth-login-otp.ts`, `src/app/api/auth/request-login-otp/route.ts` |
| Admin org + welcome mail | `src/app/api/admin/organizations/route.ts` |
| Team member + mails + token | `src/app/api/organization-members/route.ts` |
| Accept invite API | `src/app/api/organization-members/accept-invite/route.ts` |
| Invite page | `src/app/invite/org-member/page.tsx` |
| Grant sync | `src/lib/organization/sync-org-member-access-grants.ts` |

## 9. Suggested checklist

[ ] .env.local: NEXTAUTH_SECRET, DB URL, Clerk keys (if using Clerk), Resend keys (if using emails).

[ ] Confirm product decision: password-only login vs Clerk hosted vs Clerk widget on /login.

[ ] If emails matter: uncomment/set RESEND_API_KEY, valid EMAIL_FROM, NEXT_PUBLIC_APP_URL.

[ ] Test super-admin org creation → owner inbox.

[ ] Test team invite through Step 2 → invitee + owner inboxes.

[ ] Test accept-invite flow with matching login email.

## 10. One-line summary for stakeholders

“The app supports NextAuth password login with optional email OTP for org users; Clerk is integrated at middleware/provider/session-merge level but has no sign-in UI on `/login` unless we add a widget or hosted redirect. Team and org emails use Resend and fire after specific API actions—not from Clerk.”